§9.38	7.	Form: Disbursement of Loan Funds

9.38-1	Disbursement of loan funds

ARTICLE VI

6.1 Advances of Loan Funds. Unless Lender elects otherwise in Lender’s sole discretion, all advances of the Loan shall be made in accordance with the following:

(a) At the time of the requested advance, Borrower must (i) not be in default under this Agreement or any other Loan Document; (ii) have cured any nonperformance of any event that, after notice of the event by Lender, or with the passage of time or both, could constitute a default or an Event of Default; and (iii) have met all requirements of any governmental authority pertaining to Borrower or the Property.

(b) Subject to the provisions of this Agreement, advances will be made by Lender only for payment of those items shown in the Approved Budget.

(c) Disbursements of Loan proceeds for construction items shall be made monthly within _ _[e.g., 10]_ _ business days after Borrower’s compliance with the terms of this Agreement, in amounts equal to the total of (i) the aggregate purchase price of uninstalled materials stored on the Land in a manner acceptable to Lender, plus (ii) the aggregate cost of the portions of the work acceptably completed as approved by Lender, less (iii) retainage of _ _[e.g., 10]_ _ percent or such lesser amount as provided in subcontracts approved by Lender (unless retainage is waived by Lender or has otherwise been deducted), and less (iv) the aggregate amount of all prior advances under the Loan. Retained construction funds shall be disbursed on satisfaction of conditions precedent identified in paragraph _ _[e.g., 4.3]_ _. The monthly construction disbursements will be made to Borrower on receipt by Lender of the following:

(i) Copies of all subcontracts in excess of _ _[e.g., $100,000]_ _ available at the time of the Loan Closing, which Subcontracts must be satisfactory to Lender. Subsequent to the Loan Closing, Borrower will supply Lender with executed copies of all other subcontracts in excess of such amount promptly on execution. Until Borrower has done so and has obtained Lender’s approval of these subcontracts, Lender will not be obligated to disburse proceeds to pay any costs incurred under them. Lender shall be deemed to have approved any subcontract and the subcontractor under the subcontract if Lender has not disapproved of such subcontract or subcontractor within _ _[e.g., 10]_ _ days after receiving the executed copy of the subcontract together with Borrower’s request for approval. If Lender so requests, Borrower will assign Borrower’s interest or cause the interest of the General Contractor in any or all of such contracts to be assigned to Lender;

(ii) A schedule of estimated monthly disbursements, updated monthly, must accompany each disbursement request;

(iii) Requisition forms approved by Lender (as may be changed by Lender from time to time), showing a complete and detailed breakdown, including, but not limited to, the total amount actually expended by Borrower and that portion of costs actually reimbursed to Borrower;

(iv) Satisfactory certification from Borrower and the General Contractor that all Loan proceeds previously received and currently requested have been or will be disbursed in a timely manner solely in payment of project costs authorized by the Approved Budget and actually incurred;

(v) Certification acceptable to Lender from Borrower, the Architect, if any, the Inspector, and the General Contractor, stating:

(A) The percentage of completion of the Improvements on a line-item basis (as such line items are identified in the Approved Budget) with respect to each aspect of the cost of construction;

(B) The costs to complete the Improvements in accordance with the Plans approved by Lender on a line-item basis (as such line items are identified in the Approved Budget); and

(C) That all Improvements are constructed in accordance with the Plans approved by Lender.

(vi) Appropriate lien releases from all contractors, subcontractors, and materialmen who were paid with the Loan disbursement made during the prior month.

(d) The “Approved Budget” means a budget that has been submitted by Borrower and approved by Lender before Loan Closing and that identifies on a line-item basis all costs to be incurred in connection with the development of the Property and all costs for which proceeds of the Loan are to be disbursed (Project Costs). The Approved Budget is attached as Exhibit C.

(e) Before any advance of Loan proceeds for costs incurred in connection with the development or construction of the Improvements that are not within the Approved Budget, Borrower shall furnish Lender with a statement of additional expenses that covers all additional costs to be incurred in connection with the acquisition and development of the Property and the portions of these costs that are to be financed by the Loan, with the dollar cost breakdown in such detail as Lender may require, including verification of any costs specified by Lender. Lender reserves the right to withhold its consent to any proposed amendment to the Approved Budget until such time as the Borrower has deposited sufficient cash with Lender as described in paragraph _ _[e.g., 6.2]_ _.

6.2 Borrower’s Funds. Any money required in excess of the Loan funds to fully pay all costs incurred in construction of the Improvements must be provided by Borrower (Borrower’s Deposit) and shall be actually deposited with Lender and advanced by Lender before the advance of any Loan funds under this Agreement. The amount of Borrower’s initial equity contribution, if any, is set forth in Exhibit C. Despite any provisions to the contrary contained in this Agreement, at no time shall Lender be obligated to make any advance under this Agreement if, in Lender’s reasonable judgment, it appears that for any reason the remaining undisbursed Loan funds will be insufficient to complete construction of the Improvements in accordance with the Plans until Borrower deposits with Lender such additional funds as, in Lender’s judgment, will be sufficient to complete and fully pay the costs of the Improvements. Borrower shall deposit such additional money with Lender within _ _[e.g., five]_ _ days after its receipt of Lender’s written demand. Borrower will not receive any interest on the funds so held.

6.3 Payment to Lender or Third Parties. Despite anything to the contrary contained in this Agreement, at Lender’s election, without further notice to or authorization by Borrower, Lender may use and disburse Loan funds and Borrower’s Deposit to pay or provide, as and when due, any Loan or commitment fees owing to Lender, interest on the Loan, and such other sums as may be owing to Lender or to any third parties with respect to the Loan. Lender will disburse Borrower’s Deposit before making further advances on the Loan, provided that any payments to third parties must be, in Lender’s judgment, necessary or appropriate to (i) clear liens against the property, or (ii) to pay costs with respect to the Property or the Improvements not in excess of the amounts set forth in the Approved Budget, or (iii) to protect and preserve Lender’s security interest in the Property.